| IT Briefing | May 19, 2005 |
| --- | --- |
|  | 9:00am – 11:00am |
|  | North Decatur Building 4th Floor Conference Room |
| Meeting called by: | Karen Jenkins | Type of meeting: | Information Sharing / Gathering |
| Attendees: | Representatives from Campus IT, Central ITD, and NetCom. |
| Minutes |
| Agenda item: | Dell Optiplex Issues | Presenter: | Andre Vlajk (Dell) |
| Discussion: |  |
| Provided an update on what Dell is doing to replace equipment and the best procedures to get things expedited quickly. |
| Updates: |  |
| Fastest way to get service is to ensure you have the service tag number attached to all correspondence and requests Need to return damaged parts as soon as possible Problems with service provider escalated within Dell – may get an alternative provider to Unisys. Should escalate other (non PFR) related Dell issues to Andre 770-887-7788 or Andre_Vlajk@Dell.com You have the option to install your own motherboard and/or hard disk. Need to determine which departments plan to service themselves vs. using the Dell service provider – Dave Wright to consolidate the list Dell can pre-ship a specific quantity to your department per week to proactively replace equipment. Let Andre know if you would like to schedule this shipment. Warranty Parts Direct service provides escalated/higher entry point into the service organization, allows you do to self-maintenance, and allows you to replace/order parts on-line. Cost is $179 per person per year. Must first pass the on-line certification for each particular product line(s) before you are authorized to participate. New GX520/620 release date is 6/2. |
| Agenda item: | Quick Updates | Presenter: | Karen Jenkins |
| Discussion: |  |
| Provided quick updates and review of April action items. |
| Conclusions: |  |
| Recent SPAM increase is due to a new variant. All vendors working to correct. Security team will provide and update at the June briefing. Please migrate to Oracle Internet Directory by 7/31/05. |
| Agenda item: | Manage IT Update | Presenter: | Karen Jenkins |
| Discussion: |  |
| Provided an update of the Remedy rollout. |
| Conclusions: |  |
| Cut-over date was delayed to June 9th. Submit input via csd@listserv.cc.emory.edu Training session scheduled for Thursday June 2nd @ 9:00am NDB Kennesaw. |
| Action items | Person responsible | Deadline |
| Send an email to csd@listserv.cc.emory.edu stating your commitment (or not) to begin using Manage IT on 6/9. We will need to remove groups not participating. | Local Support | 6/1/05 |
| Agenda item: | Exchange Update | Presenter: | Karen Jenkins |
| Discussion: |  |
| Provided an update on the migration and which LSP teams are affected. |
| Conclusions: |  |
| Have currently migrated ~70 users. Approximately 10 LSP teams have users in the BJC Exchange system – these teams will receive migration training mid-June to migrate their users over to the ITD Exchange service. |
| Action items | Person responsible | Deadline |
| Send an email to csd@listserv.cc.emory.edu identifying your contact for the migration. | Local Support | 6/1/05 |
| Agenda item: | LearnLink Update | Presenter: | Adam Lipkin |
| Discussion: |  |
| Provided an update on the LearnLink upgrade. |
| Conclusions: |  |
| Upgrade scheduled to start 11:30pm Friday 5/20/05 and complete by 8:00am Sunday 5/22/05. Number of received messages limit is increased from 1792 to 4096. Toolbar customizations now saved on the server so they will be present from any system you login from. Chat is now called Instant Messaging and you can easily invite a user to a chat by clicking on their name. Address Books are now called Contacts Folders and can be shared with other users … if you update a shared contact all users contact folders are updated. If your client is lower than v6.0 it will not work, you must upgrade. |
| Action items | Person responsible | Deadline |
| Determine what versions you need to uninstall prior to the install. | Adam Lipkin | asap |
| Agenda item: | SAV 10 Update | Presenter: | Craig Myers |
| Discussion: |  |
| Provided an update on the newest Symantec release v10.0. |
| Conclusions: |  |
| Both Windows SAV and Mac Norton clients available on TechTools for testing. Implementing a Managed Server solution for the campus to provide more frequent updates to the community and have a central reporting tool. Testing install procedures on various versions and platforms, will build un-install into installer if possible and/or required. |
| Action items | Person responsible | Deadline |
| Determine what, if any, outbound email scanning is being done by the client. | Craig Myers | asap |
| Agenda item: | NetCom Update | Presenter: | Ramous Fields |
| Discussion: |  |
| Provided an update on NetCom initiatives and the outage. |
| Conclusions: |  |
| Wireless implementation is progressing. NetCom is addressing legacy Colubris installations and will be replacing to ease administration and provide consistent service/features (i.e., roaming). Beginning evaluation of new routers. Vendors currently being examined are: Juniper, Foundry, Nortel, Extreme, Cisco, Force10. Looking at advanced features including multicast, GRE tunneling, IPS, etc. Ramous gave a great overview of the outage and the troubleshooting steps taken to identify and finally repair the problem. Basically the problem presented itself as a router issue, after taking numerous troubleshooting steps, the final determination was a problem with the IPS box. Many lessons learned and items to address … collectively (ITD & Netcom): Reduce time to diagnose (parallel troubleshooting paths) Better monitoring and event correlation tools More frequent code updates Ownership (identify SWAT/WAR team leads to be responsible and own the issue until resolved … representation from both ITD and NetCom Communication. Identify various methods of communication (vmail, email, bulletin board, etc.), and establish frequent updates to the technical community, close with a final community debrief. |
| Action items | Person responsible | Deadline |
| Investigate wireless roaming issue with PS in the Materials building. | NetCom | 6/05 |
| Investigate implementing Virtual IP (VIP) stateful failover … minimally between Clairmont and the main campus. | NetCom | 6/05 |
| Develop SWAT procedure and communication plan. | ITD/NetCom | 6/05 |