| IT Briefing | December 15, 2005 |
| --- | --- |
|  | 10:15am – 12:00pm |
|  | North Decatur Building 4th Floor Auditorium |
| Meeting called by: | Karen Jenkins | Type of meeting: | Information Sharing / Gathering |
| Attendees: | Representatives from Campus IT, AAIT, and NetCom. |
| Minutes |
| Agenda item: | MS Campus Agreement Update | Presenter: | John Ellis |
| Discussion: |  |
| Provided an update on the status of the agreement. |
| Updates: |  |
| Agreement is signed and back to MS. Should have the subscription licenses in January with instructions to the campus as to how and where to obtain the software. Does not include students at this time. OS upgrades can be performed on any Emory owned system that already has a licensed copy of Windows. This includes old OSes such as 98 and 2000. It also includes student lab computers. For a media fee (~$10.00), Emory computers at home are also included in the program … Work At Home portion of the agreement. |
| Agenda item: | Exchange Update | Presenter: | John Ellis |
| Discussion: |  |
| Provided an overview of the current direction and thoughts regarding email and calendaring. |
| Conclusions: |  |
| Default for students would be LearnLink. Default for Faculty and staff would be Exchange. Faculty or staff could request a LearnLink account. Currently we have about 700 users on the Exchange system, 200 more than originally scoped and have requests for additional accounts. The existing infrastructure should support about 6k users. Plan would be to migrate users from Eagle to Exchange beginning in Fall ’06 and ending in May/June ‘07. Currently thinking this would be a client side migration – dragging and dropping folders into the new service. Seeking input from LSPs regarding the impact of this and feasibility. Each desktop will have to be visited for the conversion anyway. Solution can support various policy needs by applying them to a Post Office and adding specified users/departments to the particular post office (no POP, change off-line settings, etc.). |
| Action items | Person responsible | Deadline |
| Would users have to re-set their SPAM settings? | John Ellis | 1/06 |
| Should offer and create training documentation and Outlook user training sessions – including wizard and performance tuning recommendations – inbox management. | John Ellis | TBD |
| Evaluate server side migration and/or cost to have a migration team of consultants assist with the conversion. | John Ellis | 1/06 |
| Agenda item: | VeriSign Certificates | Presenter: | Jay Flanagan |
| Discussion: |  |
| Provided an overview of the cost savings for the new certificates. |
| Conclusions: |  |
| No longer need the expensive Global certificates as the need to bump users up to 128k encryption has decreased due to the features of the newer browsers. Standard certificates are only $175. We purchased 50 Global in the past and recently purchased 75 Standard and saved $20k. |
| Action items | Person responsible | Deadline |
| Do you need new intermediate certificates? | Jay Flanagan | 1/06 |
| Agenda item: | New Remote Access Solution | Presenter: | Jay Flanagan |
| Discussion: |  |
| Provided an update on the Magic migration to Remedy (see PowerPoint presentation for details). |
| Conclusions: |  |
| Due to numerous problems with Secure Remote, the Security team evaluated alternative solutions and purchased f5 Firepass for clientless remote access to the core. Eventually this solution may replace the current VPN solution (Nortel) to the academic network as well. AAIT and NetCom are jointly investigating the issues and planning around this move. Secure Remote will run in parallel for at least 2-3 months. |
| Action items | Person responsible | Deadline |
| What plug-ins are downloaded for other OSes. If it is compiled binary code there may be an issue with some browsers. | Jay Flanagan | 1/06 |
| Discuss and schedule follow-up meeting to address any security concerns with this new solution and HIPPA policy. | Jay Flanagan | 1/06 |
| Agenda item: | it.emory.edu & Manage IT | Presenter: | Karen Jenkins |
| Discussion: |  |
| Provided a couple of quick updates. |
| Conclusions: |  |
| The three IT divisions are working towards a single web presence. Initially we are going to leverage the existing content management system and introduce a new site in January. This site will expand and add additional NetCom and healthcare services. Also working with Finance and Administration on a consistent look for all business units under Mike Mandl. Will begin larger effort early next year to review requirements and evaluate an enterprise content management system. |